Rock, Paper, Scissors
# 1. Understand the Problem
The web page needs to allow the user to play a game of Rock, Paper, Scissors against AI. The page should explain the basics of the game, then allow the user to select the amount of rounds they want to play. The player should be able to select their action via button and wait while the computer randomly selects an action, this should be visualized by rapidly changing icons. There should be a table that displays the amount of rounds to be played and keeps a running score. There should also a round win/lose/draw screen and game win/lose/draw screen. A reset button should be visible during game.
1. Web page with a title, short explainer and round selection buttons.
2. A new screen with buttons for Rock, Paper, Scissors
3. A reset button (top of the page)
4. An AI icon, once user selects action, icon flips through Rock, Paper, Scissors icons
5. A table that displays round number and keeps a running score
6. A round win/lose/draw splash screen after each outcome
7. A game win/lose/draw splash screen with final table and reset button

# 2. Plan
### 2.0 – Pre-build
- Design
- Rough guide on elements and flexbox used
- SASS files to be used
- JS files to be used
- Roadmap finished
- Pseudo code
- Setup folder structure, GIT, node.js/GULP
### 2.1 – Game JavaScript Test
- Create a version of the game that works for a single round in the console
- Adapt this for multiple rounds
### 2.2 – Site Pre-Game
- HTML for title, explainer and round select buttons
- Style with CSS
### 2.3 – Site Game
- HTML for reset button, action buttons, ai buttons and table
- Style with CSS
### 2.4 – Site Splash Screens
- HTML for splash screens for Round/Game result
- Style with CSS
### 2.5 – JavaScript for Transitions (Pre-Game to Game, Splash Screens)
- Create JS for screen transition from Pre-Game to Game page
- Create JS for showing splash screen
### 2.6 – JavaScript for Game
Adapt JS file to work with DOM and other JS scripts (transitions etc.)

# 3. Pseudo Code
## 3.1 Transition – Pre Game to Game
PreGamePage class=”activePage” / gamePage class=”inactivePage”
On round select submit button pressed
preGamePage class=”inactivePage” / gamePage class=”activePage”
On reset button pressed
preGamePage class=”activePage” / gamePage class=”inactivePage”
## 3.2 Splash Screen Round Win/Lose/Draw
If win/lose/draw run winSplash/loseSplash/drawSplash
Splash screen opens
5 Second timer
Displays outcome `${x} beats ${x} You WIN!/LOSE!` or `Well now… ${x} and ${x} means DRAW!`
Splash screen closes
## 3.3 Splash Screen Game Win/Lose/Draw
Splash screen opens
5 second timer
Displays `You WIN! Congratulations! / You LOSE! Good day SIR!`
Message disappears
Table appears with final results
Reset button appears below the table
## 3.4 Game Test (Working in Console)
Single round
Prompt player for input
Player inputs “rock”, “paper”, “scissors”
String converted to lowercase
AI Selects randomly from array of the same
Player input is compared to AI input
Win/Lose/Draw is declared
5 Rounds
For loop created (i <= 5)
Same as above
Add 1 to either player or AI depending on outcome, 0 points to both for draw
## 3.5 Game (Working with DOM)
Player selects rounds to be played
On submit the value is stored in roundsNumber
For loop created using roundsNumber
Player pushes button for input
AI selection is made randomly
inputAIVisual activates for loop, sets timer 3 seconds
cycles through icons
after 3 seconds AI selection icon is shown static, timer set 3 seconds
After 3 seconds player input compared to AI input
Relevant splash screen is shown
Point is added to winner
Table is updated

# 4. Outline
## 4.1 HTML